This technical specification is structured specifically for Google Antigravity IDE.

Save the markdown block below as SPEC.md in the root of your new workspace, open the Antigravity agent pane, and prompt:

"Read SPEC.md, scaffold the repository structure, and execute the Atomic Implementation Tasks starting from Phase 1."

# Project Specification: Legacy Hadoop-to-Databricks Lakehouse Migration on GCP

## 1. Project Constitution & Agent Guardrails
- **Objective:** Build an end-to-end enterprise migration pipeline that extracts partitioned legacy data from **Hadoop HDFS**, stages it into **Google Cloud Storage (GCS)**, processes it through a **Databricks Medallion Architecture (Bronze -> Silver -> Gold)** using **Apache Spark (PySpark)** and **Delta Lake**, exposes Gold tables to **GCP BigQuery**, and orchestrates the entire lifecycle via **Apache Airflow**.
- **7-Day Trial FinOps Strategy (Hybrid Execution):**
  - **Local Docker Compose:** Run a lightweight single-node **Hadoop HDFS** cluster and **Apache Airflow** locally via Docker to preserve GCP and Databricks trial credits.
  - **Cloud Native (GCP + Databricks):** Use live **Google Cloud Storage (GCS)** buckets, **Databricks on GCP** (Standard/Premium Trial Workspace with Unity Catalog), and **GCP BigQuery**.
- **Coding Standards:**
  - Python 3.11+, PySpark 3.5+ (Databricks Runtime 15.4 LTS or 16.x).
  - Use **Databricks Asset Bundles (`databricks.yml`)** or modular `.py` wheel/spark-submit tasks rather than hardcoded manual UI notebooks.
  - Idempotency required across all stages: re-running an Airflow DAG for the same `logical_date` (`ds`) must not duplicate records in Silver or Gold tables.
  - Never hardcode credentials; load all secrets via `.env` and GCP Service Account JSON keys.

---

## 2. Target Repository Structure

```text
hadoop-to-databricks-gcp/
├── SPEC.md
├── .env.example
├── .gitignore
├── docker-compose.yml               # Local Hadoop HDFS (NameNode/DataNode) + Airflow
├── Dockerfile.airflow               # Custom Airflow image with GCP & Databricks providers
├── Makefile                         # Shortcut commands for agent verification
├── config/
│   └── gcp-service-account.json     # (Git-ignored) GCP IAM key
├── hadoop_seed/
│   ├── generate_legacy_data.py      # Generates dirty partitioned CSV/JSON data
│   └── load_to_hdfs.sh              # Pushes generated partitions into HDFS /legacy/erp/
├── airflow/
│   ├── dags/
│   │   └── hadoop_to_lakehouse_dag.py
│   └── plugins/
│       └── hdfs_to_gcs_transfer.py  # Streams HDFS partitions to GCS landing zone
├── databricks/
│   ├── databricks.yml               # Databricks Asset Bundle configuration
│   ├── setup_uc.sql                 # Unity Catalog, External Location, and Schema DDL
│   └── src/
│       ├── common/
│       │   └── spark_session.py     # Spark config & widget parameter parser
│       ├── bronze_autoloader.py     # Auto Loader (cloudFiles) GCS -> Bronze Delta
│       ├── silver_transform.py      # Deduplication, type enforcement, SCD/MERGE -> Silver
│       └── gold_aggregations.py     # Star schema & Liquid Clustering -> Gold
├── bigquery/
│   └── create_biglake_tables.sql    # BigQuery External/BigLake table definitions
└── tests/
    ├── test_data_generator.py
    └── test_silver_transformations.py

## 3. Environment & Credentials Contract (.env.example)

# Google Cloud Platform
GCP_PROJECT_ID=your-gcp-project-id
GCP_REGION=asia-southeast1
GCS_LANDING_BUCKET=gs://your-lakehouse-landing-bucket
GCS_LAKEHOUSE_BUCKET=gs://your-lakehouse-uc-bucket
GOOGLE_APPLICATION_CREDENTIALS=/opt/airflow/config/gcp-service-account.json

# Hadoop HDFS (Local Docker Container)
HDFS_NAMENODE_HOST=namenode
HDFS_WEBHDFS_PORT=9870
HDFS_SOURCE_PATH=/legacy/erp/orders

# Databricks on GCP
DATABRICKS_HOST=https://<your-workspace-id>.gcp.databricks.com
DATABRICKS_TOKEN=dapiXXXXXXXXXXXXXXXXXXXXXXXXXXXXXXXX
DATABRICKS_CLUSTER_ID=XXXX-XXXXXX-XXXXXXXX
DATABRICKS_CATALOG=legacy_migration_cat

## 4. Data Contracts & Medallion Transformation Rules

### 4.1 Source Dataset (Hadoop HDFS Legacy ERP Orders)

- HDFS Path Pattern: /legacy/erp/orders/ingest_date=YYYY-MM-DD/orders_part_*.csv

- Intentional Legacy Anomalies to Inject in generate_legacy_data.py:

  - Duplicate order_id rows (simulating at-least-once legacy batch dumps).

  - Null or malformed customer_id (~2% of records).

  - Inconsistent timestamp formats (YYYY-MM-DD HH:MM:SS mixed with YYYY/MM/DD HH:MM:SS).

  - Late-arriving status updates (PENDING -> SHIPPED -> CANCELLED).

  - Schema Evolution trigger: On batch day 2, inject an extra column discount_code STRING to test Auto Loader schema evolution.

| Column Name | Raw Type (CSV) | Target Silver Type | Validation / Transformation Rule |
| --- | --- | --- | --- |
| order_id | STRING | STRING (PK) | Must not be null; deduplicate keeping latest updated_at |
| customer_id | STRING | STRING | Quarantine to silver_orders_quarantine if NULL |
| product_sku | STRING | STRING | Uppercase and trim whitespace |
| quantity | STRING | INT | Cast to INT; reject/quarantine if less than or equal to 0 |
| unit_price | STRING | DECIMAL(10,2) | Cast to DECIMAL(10,2); must be greater than or equal to 0.00 |
| order_status | STRING | STRING | Standardize to ('PENDING', 'PAID', 'SHIPPED', 'CANCELLED') |
| order_timestamp | STRING | TIMESTAMP | Parse multi-format timestamps into UTC TIMESTAMP |
| updated_at | STRING | TIMESTAMP | Used as watermark/ordering column for MERGE INTO |

### 4.2 Medallion Layer Specifications (Databricks + Spark)

#### Layer 1: Bronze ({catalog}.bronze.orders_raw)

- Engine: Spark Structured Streaming with Databricks Auto Loader (format("cloudFiles")).

- Options:

  - cloudFiles.format = "csv"

  - cloudFiles.inferColumnTypes = "true"

  - cloudFiles.schemaEvolutionMode = "addNewColumns"

  - cloudFiles.schemaLocation = "{GCS_LAKEHOUSE_BUCKET}/_schemas/bronze_orders"

- Metadata Columns Added: _ingest_timestamp (current_timestamp()), _source_file (_metadata.file_path), batch_date.

- Trigger: trigger(availableNow=True) for cost-efficient batch-style incremental execution during the 7-day trial.

#### Layer 2: Silver ({catalog}.silver.orders_cleansed & {catalog}.silver.orders_quarantine)

- Engine: PySpark Batch/Incremental processing reading from Bronze Delta change feed or incremental batch.

- Transformations:

  - Parse timestamps using coalesce(to_timestamp(col, fmt1), to_timestamp(col, fmt2)).

  - Split DataFrame using Data Quality rules:

    - Valid rows: order_id IS NOT NULL AND customer_id IS NOT NULL AND quantity > 0 AND unit_price >= 0

    - Invalid rows: Append to {catalog}.silver.orders_quarantine with error_reason.

  - Deduplicate incoming batch over Window.partitionBy("order_id").orderBy(col("updated_at").desc()).

  - Upsert into {catalog}.silver.orders_cleansed using DeltaTable.forName(spark, ...).merge() on target.order_id = source.order_id (WHEN MATCHED AND source.updated_at > target.updated_at THEN UPDATE SET *, WHEN NOT MATCHED THEN INSERT *).

#### Layer 3: Gold ({catalog}.gold.daily_sales_summary & {catalog}.gold.customer_ltv)

- Engine: PySpark SQL / DataFrame aggregations.

- Storage Optimization: Enable Delta Liquid Clustering (CLUSTER BY (order_date, product_sku)).

- Metrics Calculated:

  - daily_sales_summary: order_date, product_sku, gross_revenue, net_revenue (excluding CANCELLED), total_orders, cancellation_rate.

  - customer_ltv: customer_id, first_order_date, last_order_date, lifetime_orders, lifetime_spend.

## 5. Apache Airflow DAG Specification (hadoop_to_lakehouse_dag.py)

- DAG ID: legacy_hadoop_to_databricks_lakehouse

- Schedule: @daily (catchup=False)

- Task Sequence:

  - verify_hdfs_partition (HttpSensor or PythonOperator via hdfs.InsecureClient): Checks WebHDFS (http://namenode:9870/webhdfs/v1/legacy/erp/orders/ingest_date={{ ds }}?op=LISTSTATUS) to verify the daily legacy dump exists.

  - distcp_hdfs_to_gcs (PythonOperator): Streams raw files from HDFS /legacy/erp/orders/ingest_date={{ ds }}/ directly to gs://<landing-bucket>/erp/orders/ingest_date={{ ds }}/ using google-cloud-storage and hdfs libraries, logging file count and byte checksums.

  - run_databricks_bronze (DatabricksSubmitRunOperator): Triggers bronze_autoloader.py on the existing Databricks cluster.

  - run_databricks_silver (DatabricksSubmitRunOperator): Triggers silver_transform.py with parameter --batch-date {{ ds }}.

  - run_databricks_gold (DatabricksSubmitRunOperator): Triggers gold_aggregations.py.

  - audit_row_counts (PythonOperator): Queries Databricks SQL / Unity Catalog metadata to verify Bronze >= Silver + Quarantine counts.

## 6. Atomic Implementation Tasks for Antigravity Agent

Instructions for Antigravity Agent: Execute each task sequentially. Verify each step with its terminal verification command before proceeding to the next task.

### Phase 1: Workspace Scaffolding & Local Docker Infrastructure

- [ ] Task 1.1: Create the complete directory structure, .gitignore, .env.example, and Makefile.

  - Verification: ls -la && test -f .env.example

- [ ] Task 1.2: Author docker-compose.yml containing a lightweight Hadoop 3 HDFS setup (bde2020/hadoop-namenode:2.0.0-hadoop3.2.1-java8 and datanode) alongside Apache Airflow (apache/airflow:2.10.2-python3.11 with LocalExecutor and Postgres).

  - Verification: docker compose config -q

- [ ] Task 1.3: Author Dockerfile.airflow and requirements.txt including apache-airflow-providers-databricks, apache-airflow-providers-google, hdfs, pyspark==3.5.3, delta-spark, and pytest.

  - Verification: test -f Dockerfile.airflow

### Phase 2: Legacy Hadoop Data Generator & HDFS Loader

- [ ] Task 2.1: Implement hadoop_seed/generate_legacy_data.py with CLI arguments --date YYYY-MM-DD, --rows 10000, and --evolve-schema (bool). Ensure it injects 5% duplicate order_ids, 2% null customer_ids, and mixed timestamp formats.

  - Verification: python3 hadoop_seed/generate_legacy_data.py --date 2026-10-14 --rows 100 --output-dir /tmp/test_seed && head -n 5 /tmp/test_seed/ingest_date=2026-10-14/orders_part_0.csv

- [ ] Task 2.2: Write unit tests in tests/test_data_generator.py verifying duplicate injection, null anomaly percentages, and optional discount_code column generation.

  - Verification: pytest tests/test_data_generator.py

- [ ] Task 2.3: Create hadoop_seed/load_to_hdfs.sh to upload local generated partitions into the running Docker HDFS NameNode under /legacy/erp/orders/.

  - Verification: bash -n hadoop_seed/load_to_hdfs.sh

### Phase 3: HDFS-to-GCS Extraction Plugin

- [ ] Task 3.1: Implement airflow/plugins/hdfs_to_gcs_transfer.py with a reusable class HdfsToGcsBridge that connects to WebHDFS, reads partitioned files in chunks, uploads blobs to GCS_LANDING_BUCKET, and returns a manifest dict (files_transferred, total_bytes, md5_hashes).

  - Verification: python3 -m py_compile airflow/plugins/hdfs_to_gcs_transfer.py

### Phase 4: Databricks PySpark Medallion Jobs

- [ ] Task 4.1: Author databricks/setup_uc.sql to create catalog legacy_migration_cat, schemas bronze, silver, and gold, and tables with Delta Liquid Clustering.

- [ ] Task 4.2: Implement databricks/src/bronze_autoloader.py using spark.readStream.format("cloudFiles") and .trigger(availableNow=True).

  - Verification: python3 -m py_compile databricks/src/bronze_autoloader.py

- [ ] Task 4.3: Implement databricks/src/silver_transform.py separating modular transformation functions (cleanse_and_split_df(df)) from the DeltaTable.merge() execution so transformation logic can be tested locally with pytest.

- [ ] Task 4.4: Write local PySpark unit tests in tests/test_silver_transformations.py testing timestamp parsing, deduplication windowing, and quarantine splitting.

  - Verification: pytest tests/test_silver_transformations.py

- [ ] Task 4.5: Implement databricks/src/gold_aggregations.py to build daily_sales_summary and customer_ltv using CLUSTER BY.

  - Verification: python3 -m py_compile databricks/src/gold_aggregations.py

- [ ] Task 4.6: Author databricks/databricks.yml (Databricks Asset Bundle) defining the 3-task workflow (bronze_ingest -> silver_upsert -> gold_aggregate).

### Phase 5: Apache Airflow Orchestration & BigQuery Integration

- [ ] Task 5.1: Implement airflow/dags/hadoop_to_lakehouse_dag.py chaining WebHDFS check -> HDFS-to-GCS transfer -> Databricks job tasks -> Data quality audit.

  - Verification: python3 -m py_compile airflow/dags/hadoop_to_lakehouse_dag.py

- [ ] Task 5.2: Author bigquery/create_biglake_tables.sql to expose the Gold Delta tables (gs://<lakehouse-bucket>/gold/daily_sales_summary) in GCP BigQuery.

---

## How to Kick This Off Smoothly in Antigravity

1. **Bootstrap the Workspace:**
   Create an empty folder (`mkdir hadoop-to-databricks-gcp && cd hadoop-to-databricks-gcp`), open it in **Antigravity**, and paste the specification above into `SPEC.md`.
2. **Pre-Configure Your Cloud Prerequisites (15 Mins):**
   Before running Phase 4 and Phase 5 against live cloud endpoints, make sure you have:
   * Created two GCS buckets in your GCP project (`landing` and `lakehouse`).
   * Created a GCP Service Account with `Storage Object Admin` and `BigQuery Admin` roles, and saved its key to `config/gcp-service-account.json`.
   * Generated a Personal Access Token (PAT) in your Databricks GCP workspace (`Settings -> Developer -> Access tokens`) and copied your interactive cluster's `cluster_id`.
3. **Run Local Verification First:**
   Have Antigravity execute **Phases 1 through 4** locally first. Because Task 4.3 decouples the PySpark DataFrame transformations from the Databricks-specific runtime calls, Antigravity can run `pytest` in its terminal to verify your Silver cleansing and deduplication logic locally before spending a single DBU on your Databricks trial.

<FollowUp label="Want the GCP Service Account and Unity Catalog Storage Credential setup steps?" query="Give me the exact gcloud CLI commands and Databricks Unity Catalog setup steps to connect my Databricks GCP trial workspace to my GCS buckets."/>